# Report No. 1

Project Title: National Networked Digital Library, Indonesia

CCOHS File: 001.1.2

## FINANCIAL REPORT

For the Period (1) From 25th May 2001 to 24th November 2001

In IDR

| Budget Heading |  |  | Budget | Cash expenses | Variance | Explanation |
| --- | --- | --- | --- | --- | --- | --- |
| SALARIES |  |  |  |  |  |  |
|  | 1 | Project Leader | 13,500,000.00 | 13,500,000.00 | - | Salaries for 6 months |
|  | 2 | Classification Coord | 3,600,000.00 | 3,600,000.00 | - |  |
|  | 3 | App dev coord | 10,800,000.00 | 10,800,000.00 | - |  |
|  | 4 | System Engineer | 12,500,000.00 | 12,500,000.00 | - |  |
|  | 5 | Technical Support | 6,000,000.00 | 6,000,000.00 | - |  |
|  | 6 | Secretary | 2,700,000.00 | 2,700,000.00 | - |  |
|  |  | Sub total | 49,100,000.00 | 49,100,000.00 | - |  |
| RESEARCH EXPENSES |  |  |  |  |  |  |
|  | 1 | Data conversion fee | - | - | - |  |
|  | 2 | Local travel for PL | 4,500,000.00 | 4,500,000.00 | - | 15 times local travel |
|  | 3 | Brochures | - | - | - |  |
|  | 4 | Meeting/discussion | 2,000,000.00 | 2,000,000.00 | - |  |
|  | 5 | Seminar and workshop | - | - | - |  |
|  | 6 | CD-ROM Dissemination | 2,000,000.00 | 2,000,000.00 | - |  |
|  | 7 | Poster | - | - | - |  |
|  | 8 | Consumable Goods | 3,000,000.00 | 3,000,000.00 | - |  |
|  |  | Sub total | 11,500,000.00 | 11,500,000.00 | - |  |

| CAPITAL EQUIPMENT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 | Canon BJC Printer |  | 2,000,000.00 | (2,000,000.00) | It’s not listed in the proposal but we need it |
|  |  | Sub total | - | 2,000,000.00 | (2,000,000.00) |  |
| INTERNATIONAL TRAVEL |  |  |  |  | - |  |
|  | 1 | APAN Malaysia |  |  | - |  |
|  |  | - Fiscal Fee |  | 1,000,000.00 | (1,000,000.00) |  |
|  |  | - Bdg-Jkt Transport |  | 600,000.00 | (600,000.00) |  |
|  |  | - Air fare |  | - | - |  |
|  |  | - Accommodation |  | 2,000,000.00 | (2,000,000.00) | Only half of the cost covered by APAN |
|  |  | - Registration |  | - | - |  |
|  | 2 | IIWAS Austria |  |  | - |  |
|  |  | - Fiscal Fee |  | 1,000,000.00 | (1,000,000.00) |  |
|  |  | - Bdg-Jkt Transport |  | 600,000.00 | (600,000.00) |  |
|  |  | - Air fare |  | 10,600,000.00 | (10,600,000.00) | 1000 USD x 10,600 |
|  |  | - Accommodation |  | - |  |  |
|  |  | - Registration |  | - |  |  |
|  | 3 | ASIST, Washington DC |  | - |  | All expenses were covered by ASIST |
|  |  | Sub total |  | 15,800,000.00 | (15,800,000.00) |  |
|  |  | Total (IDRC) |  | 78,400,000.00 | -17,800,000.00 |  |

| From Local Contribution |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CAPITAL EQUIPMENT |  |  |  |  |  |  |
|  | 1 | Partner Server | 20,000,000.00 | 20,000,000.00 | - | 2 units |
|  | 2 | Fax machine | 2,000,000.00 | 2,000,000.00 |  |  |
| CONSULTANT |  |  |  |  |  |  |
|  | 1 | Library consultant | 27,000,000.00 | 27,000,000.00 | - |  |
| SUPPORT SERVICES |  |  |  |  |  |  |
|  | 1 | Support services | 24,000,000.00 | 24,000,000.00 |  |  |
|  |  | Total (LOCAL) | 73,000,000.00 | 73,000,000.00 |  |  |
|  |  | Total (IDRC + LOCAL) |  | 151,400,000.00 |  |  |

Submitted by:  Ismail Fahmi, ST								Yanti Listiani M

Project Leader								 CNRG’s Finance Officer